Prepared By Manch Technologies  Private Limited

Vendor Extension Flow

Pidilite

# TABLE OF CONTENTS

1. Executive Summary	3

1.1 Purpose	3

1.2 Audience	3

2. Project Description	3

2.1 Background	3

2.2 Objectives	3

3. Project Scope	4

3.1 In Scope	4

3.2 Out of Scope	4

4. Vendor Creation Functional Requirements	5

4.1 Flow Chart	5

4.2 Manch Terminology Reference	6

4.3 Initiation Methods	7

4.4 Field-Level Information	7

4.5 Process Details	29

4.5.1 Initiator Behaviour	29

4.5.2 Vendor Behaviour	30

4.5.3 Approver Behaviour	44

4.5.3.1 Approver Flow	45

4.5.3.2 Specific Approver Behaviour for Contributors	46

4.6 Reference Tables	50

4.7 Record List View	51

4.8 Communication Requirements	51

4.8.1 Communication Channels	51

4.8.2 Communication Templates	51

4.9 Access Management	53

4.10 Reporting Requirements	53

4.11 Integration Requirements	53

4.11.1 Integration Overview	53

4.11.2 Field-Level Mapping and Logic	53

4.11.3 Data Flow and Synchronization	54

4.11.4 Error Handling and Logging	54

4.11.5 API Documentations and other information	54

5. Assumptions	54

6. Appendix	55

# 1. Executive Summary

## 1.1 Purpose

The following steps outline the detailed flow of the process, from initiation to approval. Each step has been structured to ensure clarity, precision, and a smooth user experience.

## 1.2 Audience

The primary audience of this document includes business owners for procurement and finance, business analysts, project managers, solution architects, developers, and key end-users involved in vendor onboarding and maintenance. It may also be referenced by internal audit, compliance, and operations teams to validate that the implemented process aligns with policy and regulatory requirements.

# 2. Project Description

## 2.1 Background

Currently, vendor Extension is handled through a mix of manual forms, email-based approvals, and direct entries into the ERP/procurement system, leading to inconsistent data quality, limited visibility, and longer cycle times. The absence of a standardised workflow and controls increases the risk of duplicate vendors, incomplete documentation, and non-compliance with internal and external regulations.

## 2.2 Objectives

The project aims to design and implement a controlled, workflow-driven vendor Extension process that enforces mandatory data fields, documentation checks, and role-based approvals. It also seeks to improve transparency and auditability through clear status tracking, standardized communications, and integration with the organization’s master data and finance systems.

# 3. Project Scope

## 3.1 In Scope

- Capture and validate Company Code / Purchase Organization extension for vendor data through a standardized vendor extension process form.

- Workflow for vendor Extension request initiation, review, and approval, and compliance as applicable.

- Basic reporting and dashboards for tracking vendor requests, status and turnaround times.

## 3.2 Out of Scope

- Changes to core ERP configuration.

- Advanced vendor performance management, risk scoring, and contract lifecycle management functionalities.

- Implementation of third-party systems.

# 4. Vendor Creation Functional Requirements

## 4.1 Flow Chart

For the selections ‘PIL’ and ‘Domestic Subsidiaries’ under the ‘Choose the Group of Company’ field.

For the selections ‘International Subsidiaries’  under the ‘Choose the Group of Company’ field.

## 4.2 Manch Terminology Reference

| BUD Terminology | Manch Terminology |
| --- | --- |
| Requestor / Initiator Behavior | First Party Behavior |
| Vendor Behavior | Second Party Behavior |
| Approver / Contributor Behavior | Approver or Template Participants Behavior |

## 4.3 Initiation Methods

- The process will be initiated by the initiator by logging into the system and clicking on the create option in the dashboard.

- This process can be initiated by any user in the system. The user should be active in the Manch system. This data will be maintained in the Manch EDV system.

## 4.4 Field-Level Information

Below are the details of each field used in this process, with the common logic for all stakeholders in the process.

| Field Name | Field Type | Mandatory | Logic |
| --- | --- | --- | --- |
| Basic Details | Panel |  |  |
| Vendor Name and Code | Dropdown | YES | The dropdown value should be a concatenation of the first and third columns from the staging data VC_BASIC_DETAILS. The dropdown should be searchable. |
| Choose the Group of Company | Text | NO | Value is derived based on field “Vendor Name and code” value as 19th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Address Number | Text | No | Value is derived based on field “Vendor Name and code” value as 2nd column of VC_BASIC_DETAILS staging. |
| Name/ First Name of the Organization | Text | NO | Value is derived based on field “Vendor Name and code” value as 3rd column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Name/ Middle Name of the Organization | Text | NO | Value is derived based on field “Address Number” value as 8th column of VC_ADDRESS_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Name/ Last Name of the Organization | Text | NO | Value is derived based on field “Address Number” value as 9th column of VC_ADDRESS_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Name 4/Alternate Name | Text | NO | Value is derived based on field “Address Number” value as 10th column of VC_ADDRESS_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Mobile Number / telephone 2 | Text | NO | Value is derived based on field “Vendor Name and code” value as 14th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Email | Text | NO | Value is derived based on field “Address Number” value as 9th column of VC_EMAIL_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Country | Text | NO | Value is derived based on field “Address Number” value as 97th column of VC_ADDRESS_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Group key/Corporate Group | Text | NO | Value is derived based on field “Vendor Name and code” value as 16th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Account Group/Vendor Type | Text | NO | Value is derived based on field “Vendor Name and code” value as 20th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Type of Industry | Text | NO | Pidilite says it will be updated in Staging Data, awaiting for the update. This field will always be disabled. |
| Street | Text | NO | Value is derived based on field “Vendor Name and code” value as 9th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Street 1 | Text | NO | Value is derived based on field “Address Number” value as 43rd column of VC_ADDRESS_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Street 2 | Text | NO | Value is derived based on field “Address Number” value as 44rd column of VC_ADDRESS_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Street 3 | Text | NO | Value is derived based on field “Address Number” value as 45rd column of VC_ADDRESS_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| District | Text | NO | Value is derived based on field “Address Number” value as 14th column of VC_ADDRESS_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Postal Code | Text | NO | Value is derived based on field “Vendor Name and code” value as 5th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| City | Text | NO | Value is derived based on field “Vendor Name and code” value as 4th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable.. |
| Region | Text | NO | Value is derived based on field “Vendor Name and code” value as 6th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Search term / Reference Number | Text | NO | Value is derived based on field “Address Number” value as 56th column of VC_ADDRESS_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| Name of Representative | Text | NO | Value is derived as 1st column of VC_CIN_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” values change. This field should be non-editable. |
| GST/ PAN/TAX Details | Panel |  |  |
| GST Vendor Classification | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 11th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| GST / Tax Number 3 | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 7th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Permanent account number | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 8th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable.. |
| Service Tax Registration Number | Text | NO | Pidilite to provide the information. This field will always be disabled. |
| Tax Number Category | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 87th column of VC_COMPANY_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Tax Number 1 | Text | NO | Pidilite to provide the information. This field will always be disabled. |
| Tax Number 2 | Text | NO | Pidilite to provide the information. This field will always be disabled. |
| Language Key | Text | NO | Pidilite to provide the information. This field will always be disabled. |
| CIN /TDS/MSME Details | Panel |  |  |
| FDA Registration Number CIN | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 4th column of VC_CIN_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| MSME Number (Tax Number 4) | Text | NO | Pidilite to provide the information. This field will always be disabled. |
| MSME status | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 12th column of VC_BASIC_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Bank Details | Panel |  |  |
| Bank Country | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 6th column of VC_BANK_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Bank Key | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 2nd column of VC_BANK_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Bank Account Number | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 3rd column of VC_BANK_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Account holder | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 4th column of VC_BANK_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable.. |
| Withholding Tax and Payment Details | Panel |  |  |
| Withholding Tax Details Table | ARRAY_HDR | NO | Non Editable, View only and this table is to only derive the data from Staging data. |
| Withholding Tax Type | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 4th column of VC_WITHHOLDING_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Subject to w/tax | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 5th column of VC_WITHHOLDING_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Recipient Type | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 6th column of VC_WITHHOLDING_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Withholding Tax Code | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 8th column of VC_WITHHOLDING_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Withholding Tax Details Table | ARRAY_END | NO | Non Editable, View only and this table is to only derive the data from Staging data.. This field will always be disabled. |
| Posting block for company code | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 7th column of VC_PURCHASE_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Reconciliation Account | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 10th column of VC_COMPANY_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Payment Methods | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 13th column of VC_COMPANY_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Currency | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 10th column of VC_PURCHASE_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. |
| Purchase Organization Details | Panel |  |  |
| Existing Company Code and Purchase Org | ARRAY_HDR | NO | Non Editable, View only and this table is to only derive the data from Staging data. |
| Existing Company Code | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 3rd column of VC_PURCHASE_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. Values should be derived through GENERATE_ARRAY_FORM_GROUPS rule. |
| Order currency | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 10th column of VC_PURCHASE_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. Values should be derived through GENERATE_ARRAY_FORM_GROUPS rule. |
| Terms of Payment | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 14th column of VC_PURCHASE_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. Values should be derived through GENERATE_ARRAY_FORM_GROUPS rule. |
| Incoterms | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 15th column of VC_PURCHASE_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. Values should be derived through GENERATE_ARRAY_FORM_GROUPS rule. |
| Incoterms (Part 2) | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 16th column of VC_PURCHASE_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. Values should be derived through GENERATE_ARRAY_FORM_GROUPS rule. |
| Customer | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 70th column of VC_PURCHASE_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. Values should be derived through GENERATE_ARRAY_FORM_GROUPS rule. |
| Existing Purchase Organization | Text | NO | Value is derived based on field “Vendor Name and code” (from Basic Details panel) value as 2nd column of VC_PURCHASE_DETAILS staging. The field should be cleared and auto-saved whenever the field “Vendor Name or Vendor Code” (from Basic Details panel) values change. This field should be non-editable. Values should be derived through GENERATE_ARRAY_FORM_GROUPS rule. |
| Existing Company Code and Purchase Org | ARRAY_END | NO | Non Editable, View only and this table is to only derive the data from Staging data. |
| Extend to Group Company | DROPDOWN | Yes | This dropdown values will be derived from the EDV Reference Table “COMPANY_CODE_PURCHASE_NEW” from column 1. |
| Extending Company Code and Purchase Org | ARRAY_HDR | NO | Non Editable, View only and this table is to only derive the data from Staging data. This field will be only visible if value in the field “Extend to Group Company” is not empty. |
| Extending Company Code | Dropdown | Yes | Dropdown values are attribute 3 and will be depending on the field “Extend to Group Company” value of 1st attribute of the EDV “COMPANY_CODE_PURCHASE_NEW “. This field will be only visible if value in the field “Extend to Group Company” is not empty. |
| Extending Purchase Organization | Dropdown | YES | Dropdown values are attribute 7 and will be depending on the field “Extend to Group Company” value of 1st attribute of the EDV “COMPANY_CODE_PURCHASE_NEW “. This field will be only visible if value in the field “Extend to Group Company” is not empty. |
| Order currency | Dropdown | YES | Dropdown values will be derived from first column of the EDV : CURRENCY_COUNTRY. This field will be only visible if value in the field “Extend to Group Company” is not empty. |
| Terms of Payment | Dropdown | YES | Dropdown values will be derived from first column of the EDV : TERMS_OF_PAYMENT. This field will be only visible if value in the field “Extend to Group Company” is not empty. |
| Incoterms | Dropdown | YES | Dropdown values will be derived from the first column of the EDV : INCOTERMS. This field will be only visible if value in the field “Extend to Group Company” is not empty. |
| Incoterms (Part 2) | Text | YES | This field will be only visible if value in the field “Extend to Group Company” is not empty. |
| Extending Company Code and Purchase Org | ARRAY_END |  | This field will be only visible if value in the field “Extend to Group Company” is not empty. |
| Approver Setup | Panel |  |  |
| Requestor Name | Text | NO | Requester's email name will be auto-derived (Non-editable) |
| Requestor Email | Text | NO | Requester's email address will be auto-derived (Non-editable) |
| Requestor Mobile | Text | NO | Requester's mobile number will be auto-derived (Non-editable) |
| Adhoc Approvers | Panel |  | Should visible only for MDC approver otherwise make it invisible |
| Do you want to send the request to Adhoc Approver? | Dropdown | NO | Dropdown values are fetched from first column of Form fill dropdown : YES_NO This field is mandatory and visible for MDC approver for other participant it is non mandatory and invisible. |
| Please choose number of Approver | Dropdown | NO | This field will be visible and mandatory if “Yes” is selected in field " Do you want to sent the request to Adhoc Approver?" value otherwise make it invisible and non mandatory. The values for this dropdown will be fetched from first column of EDV : APPROVER_DD |
| Adhoc Approver1 Details | Label |  | If Field "Please Choose Number of Approvers" value is in 1 or 2 or 3 or 4 or 5 then it is visible, otherwise it is invisible. |
| Adhoc Approver1 | Dropdown | NO | If Field "Please Choose Number of Approvers" value is in 1 or 2 or 3 or 4 or 5 then it is visible and mandatory, otherwise it is invisible and non mandatory. If Field "Please Choose Number of Approvers" value changes then clear and refresh this field's values |
| Adhoc Approver Name1 | Text | NO | Value will be auto fetched from 2nd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 1 or 2 or 3 or 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver Eamil1 | Text | NO | Value will be auto fetched from 3rd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 1 or 2 or 3 or 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible and non mandatory. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver mobile number1 | Text | NO | Value will be auto fetched from 4th column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 1 or 2 or 3 or 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver2 Details | Label |  | If Field "Please Choose Number of Approvers" value is in 2 or 3 or 4 or 5 then it is visible, otherwise it is invisible. |
| Adhoc Approver2 | Dropdown | NO | If Field "Please Choose Number of Approvers" value is in 2 or 3 or 4 or 5 then it is visible and mandatory, otherwise it is invisible and non mandatory. If Field "Please Choose Number of Approvers" value changes then clear and refresh this field's values |
| Adhoc Approver Name2 | Text | NO | Value will be auto fetched from 2nd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 2 or 3 or 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver Eamil2 | Text | NO | Value will be auto fetched from 3rd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 2 or 3 or 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver mobile number2 | Text | NO | Value will be auto fetched from 4th column of EDV : ADHOC_APPROVER based on the first column selection.. Make it visible only if value 2 or 3 or 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver3 Details | Label |  | If Field "Please Choose Number of Approvers" value is in 3 or 4 or 5 then it is visible, otherwise it is invisible. |
| Adhoc Approver3 | Dropdown | NO | If Field "Please Choose Number of Approvers" value is in 3 or 4 or 5 then it is visible and mandatory, otherwise it is invisible and non mandatory. If Field "Please Choose Number of Approvers" value changes then clear and refresh this field's values |
| Adhoc Approver Name3 | Text | NO | Value will be auto fetched from 2nd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 3 or 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver Eamil3 | Text | NO | Value will be auto fetched from 3rd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 3 or 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver mobile number3 | Text | NO | Value will be auto fetched from 4th column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 3 or 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver4 Details | Label |  | If Field "Please Choose Number of Approvers" value is in 4 or 5 then it is visible, otherwise it is invisible. |
| Adhoc Approver4 | Dropdown | NO | If Field "Please Choose Number of Approvers" value is in 4 or 5 then it is visible and mandatory, otherwise it is invisible and non mandatory. If Field "Please Choose Number of Approvers" value changes then clear and refresh this field's values |
| Adhoc Approver Name4 | Text | NO | Value will be auto fetched from 2nd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver Eamil4 | Text | NO | Value will be auto fetched from 3rd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver mobile number4 | Text | NO | Value will be auto fetched from 4th column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 4 or 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver5 Details | Label |  | If Field "Please Choose Number of Approvers" value is in 5 then it is visible, otherwise it is invisible. |
| Adhoc Approver5 | Dropdown | NO | If Field "Please Choose Number of Approvers" value is in 5 then it is visible and mandatory, otherwise it is invisible and non mandatory. If Field "Please Choose Number of Approvers" value changes then clear and refresh this field's values |
| Adhoc Approver Name5 | Text | NO | Value will be auto fetched from 2nd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver Eamil5 | Text | NO | Value will be auto fetched from 3rd column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible .Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |
| Adhoc Approver mobile number5 | Text | NO | Value will be auto fetched from 4th column of EDV : ADHOC_APPROVER based on the first column selection. Make it visible only if value 5 is selected under "Please Choose Number of Approvers". If no value (or any other value) is selected: The field should be Invisible. Clear field and auto-save on changing the values for "Do you want to send the request to Adhoc Approver?" and "Please choose number of Approver" |

## 4.5 Process Details

Below are the details of each step of the process.

### 4.5.1 Initiator Behaviour

- Login: The Pidilite team logs in to the Manch application using the provided SSO The following basic details are shown to the user for each transaction created.

  - Transaction ID

  - Company Name – Title (Copy the company name FFD Data into Title)

  - Process Name

  - Vendor Code – Attribute 1 (Copy the vendor code FFD Data into Attribute 1)

  - Create By – Show the created by email id

  - Created Date

  - Status – Display the external status with next approver and rejection details (when applicable)

- Initiation: The user will click on the create option and select the vendor Extension process.

- Form will open with the below details of initiator. Initiator will be able to view and update as mentioned below. All the fields will be having common logic with them mentioned in section 4.4.

| Field Name | Field Type | Mandatory | Logic |
| --- | --- | --- | --- |
| Basic Details | Panel |  |  |
| Vendor Name and Code | Dropdown | YES |  |
| Choose the Group of Company | Text | NO |  |
| Name/ First Name of the Organization | Text | NO |  |
| Name/ Middle Name of the Organization | Text | NO |  |
| Name/ Last Name of the Organization | Text | NO |  |
| Name 4/Alternate Name | Text | NO |  |
| Mobile Number / telephone 2 | Text | NO |  |
| Email | Text | NO |  |
| Country | Text | NO |  |
| Group key/Corporate Group | Text | NO |  |
| Account Group/Vendor Type | Text | NO |  |
| Type of Industry | Text | NO |  |
| Street | Text | NO |  |
| Street 1 | Text | NO |  |
| Street 2 | Text | NO |  |
| Street 3 | Text | NO |  |
| District | Text | NO |  |
| Postal Code | Text | NO |  |
| City | Text | NO |  |
| Region | Text | NO |  |
| Search term / Reference Number | Text | NO |  |
| Name of Representative | Text | NO |  |
| GST/ PAN/TAX Details | Panel |  |  |
| GST Vendor Classification | Text | NO |  |
| GST / Tax Number 3 | Text | NO |  |
| Permanent account number | Text | NO |  |
| Service Tax Registration Number | Text | NO |  |
| Tax Number Category | Text | NO |  |
| Tax Number 1 | Text | NO |  |
| Tax Number 2 | Text | NO |  |
| Language Key | Text | NO |  |
| ID Type | Text | NO |  |
| CIN /TDS/MSME Details | Panel |  |  |
| FDA Registration Number CIN | Text | NO |  |
| MSME Number (Tax Number 4) | Text | NO |  |
| MSME status | Text | NO |  |
| Bank Details | Panel |  |  |
| Bank Country | Text | NO |  |
| Bank Key | Text | NO |  |
| Bank Account Number | Text | NO |  |
| Account holder | Text | NO |  |
| Withholding Tax and Payment Details | Panel |  |  |
| Withholding Tax Type | Text | NO |  |
| Subject to w/tax | Text | NO |  |
| Recipient Type | Text | NO |  |
| Withholding Tax Code | Text | NO |  |
| Posting block for company code | Text | NO |  |
| Reconciliation Account | Text | NO |  |
| Payment Methods | Text | NO |  |
| Currency | Text | NO |  |
| Purchase Organization Details | Panel |  |  |
| Existing Company Code and Purchase Org | ARRAY_HDR |  |  |
| Existing Company Code | Text | NO |  |
| Order currency | Text | NO |  |
| Terms of Payment | Text | NO |  |
| Incoterms | Text | NO |  |
| Incoterms (Part 2) | Text | NO |  |
| Customer | Text | NO |  |
| Existing Purchase Organization | Text | NO |  |
| Existing Company Code and Purchase Org | ARRAY_END |  |  |
| Extending Company Code and Purchase Org | ARRAY_HDR |  |  |
| Extending Company Code | Dropdown | Yes |  |
| Extending Purchase Organization | Dropdown | YES |  |
| Order currency | Dropdown | YES |  |
| Terms of Payment | Dropdown | YES |  |
| Incoterms | Dropdown | YES |  |
| Incoterms (Part 2) | Text | YES |  |
| Extending Company Code and Purchase Org | ARRAY_END |  |  |

- Once the Initiator enters the details and clicks on submit. The system will perform the validation and send the details to the Approver to take action.

### 4.5.2 Second Party Behavior

Not Applicable

### 4.5.3 Approver Behavior

Below are the common points for all the approvers.

- Assignment to Approver(s): Once all the mandatory fields are entered, validated, and the request is submitted by the Initiator, the system automatically assigns the request to the appropriate approver based on the approver logic defined.

- Approver will get an email notification. Similarly, approval and rejection criteria can also be defined, if there are a preset number of rejection reasons, those can be shown as a dropdown.

- Approver access: Approvers have two methods to access the transaction, review and act on requests as mentioned below -

  - Email Notification:

    - The Manch system sends an email notification to the approver with a link to review the request.

  - Manch System Login:

    - The approver can log in to the Manch system, navigate to the "Pending Requests" section, and review the details.

- Approver Behaviour: Based on all the information available to the approver, they can approve or reject or send back.

  - If approver send back, transaction will be assigned back to Initiator and the Initiator can view the comment and update the required data.

  - Once Initiator re-submits, transaction will follow all the steps of the workflow.

  - If an approver approves the transaction, it will move to the next level of approval or be marked as approved if it is the final approval stage. The transaction will be accepted.

#### 4.5.3.1 Approver Flow

Approver flow defines the sequence of roles that must review and approve a vendor Extension request for India and Non-India entities.

Note: The Pidilite team to provide the approver derivation logic.

Approver flow – PIL and domestic subsidiaries

- For PIL and Domestic Subsidiaries, the workflow will consist of the following approval levels:

  - Pending with Vertical Head – Review and approval by the relevant business/vertical head.

  - Pending with MDC Team – Final review by the MDC team. The MDC team can add ad hoc approvers as needed, up to a maximum of five parallel approvers. All ad hoc approvers must record their decisions, after which the request returns to the MDC approver, who then takes the final action in line with the defined common behaviour.

Approver flow – International Subsidiaries

- For International Subsidiaries, the workflow will consist of four sequential approval levels:

  - Pending with Country Head – Review and approval by the respective country head.

  - Pending with MDC Team – Final review by the MDC team. The MDC team can add adhoc approvers as needed, up to a maximum of five parallel approvers. All adhoc approvers must record their decisions, after which the request returns to the MDC approver, who then takes the final action in line with the defined common behaviour.

#### 4.5.3.2 Specific Approver Behaviour for Contributors

- Adhoc Approver Selection for MDC Approver: The MDC Approver will have access to the Adhoc Approver panel, where they can select the required adhoc approver and forward the transaction to them for approval.

- Approval Access for Vertical Head and Country Head: The Vertical Head and Country Head approvers will have view-only access to the details submitted by the initiator and can either approve or reject the transaction.

## 4.6 Reference Tables

- VC_BASIC_DETAILS

- VC_COMPANY_DETAILS

- VC_BANK_DETAILS

- VC_CIN_DETAILS

- VC_ADDRESS_DETAILS

- VC_PURCHASE_DETAILS

- VC_EMAIL_DETAILS

- VC_COMPANY_DETAILS

- VENDORFLOWAPPROVERLOGICUPDATE

- COMPANY_CODE_PURCHASE_NEW

- CURRENCY_COUNTRY

- TERMS_OF_PAYMENT

- INCOTERMS

- ADHOC_APPROVER

- APPROVER_DD

- TERMS_OF_PAYMENT

## 4.7 Record List View

List key fields to be displayed on user/admin dashboards for quick reference.
It will have the columns mentioned below

  - Transaction ID

  - Company Name – Title (Copy the company name FFD Data into Title)

  - Process Name

  - Vendor Code – Attribute 1 (Copy the vendor code FFD Data into Attribute 1)

  - Create By – Show the created by email id

  - Created Date

  - Status – Display the external status with next approver and rejection details (when applicable)

## 4.8 Communication Requirements

Effective communication is pivotal to the success of the vendor Extension process. This section delineates the communication strategies, channels, templates, and protocols to ensure timely and accurate information dissemination among stakeholders.

### 4.8.1 Communication Channels

Identify and utilize appropriate channels for different types of communication.:

- Email: For formal notifications, approvals, and escalations.

### 4.8.2 Communication Templates

Standardize messages to ensure consistency and professionalism:

- Email templates for Pending Approval, On Rejection, and On Process Completion to be provided by Pidilite team.

## 4.9 Access Management

Note - To be discussed with the Pidilite

## 4.10 Reporting Requirements

Note - To be discussed with the Pidilite

## 4.11 Integration Requirements

Note - To be discussed with the Pidilite

### 4.11.1 Integration Overview

- Not applicable as of now

### 4.11.2 Field-Level Mapping and Logic

- Not applicable as of now

| Internal Field Name | External System | External Field Name | Data Type | Transformation Logic | Mandatory | Default Value | Validation Rules |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Field A | System X | Ext_Field_A | String | Uppercase Conversion | Yes | N/A | Regex Pattern |
| Field B | System Y | Ext_Field_B | Date | Format to YYYY-MM-DD | No | Current Date | Date Range Check |

### 4.11.3 Data Flow and Synchronization

- Not applicable as of now

### 4.11.4 Error Handling and Logging

- Not applicable as of now

### 4.11.5 API Documentation and Other Information

- Not applicable as of now

# 5. Assumptions / Dependencies

Document any assumptions made during the requirements gathering process that could impact the project's success.

- We await the customized dashboard view that needs to be displayed for the initiator/requestor.

- Sample data for Approver derivation logic and matrix

- SAP API development and enablement for Manch Interface

- Company Code & Purchase Organization Mapping Across Groups: Are we extending the Company Code and Purchase Organization from one “Choose the Group of Company” category to another (e.g., from PIL to Domestic or International, and vice versa)? If yes, will a “Choose the Group of Company” field be introduced for fresh selection? Additionally, how will the approver workflow be defined in such cases?

- Do we require hard reject option ?: (If approver rejects, transaction will be in rejection status and no further actions are allowed in the request.)

- Will there be multiple “Posting block for company code”? and how are we handling them here in the Extension process

# 6. Appendix

- Not applicable as of now